## Slide 1: SAP Migration Solutions Cisco Services
George Chen
Data Center and Virtualization Practice

## Slide 2: Agenda
Cisco Solutions and Migration Methodology ›
Cisco Landscape Design ›
Cisco Unified SAP Best Practices ›
SAP OS/DB Migration ›
Migration Plan ›
Case Studies ›

## Slide 3
Cisco Solutions and Migration Methodology ›

## Slide 4: Cisco Solutions for SAP
Unified Collaboration
Cisco Intelligent Automation
Unified Computing
DC Operations Enablement
Borderless Network
Unified SAP Solutions
Business Process Automation
Collaboration Integration
SAP CRM to Cisco UCC Integration (VOIP, chat, video, SMS)
Workflow Automation for SAP
SAP Performance Analysis
BWA bridge to HANA
Cloud Infrastructure Automation
SAP Landscape Design
OS/DB Migration
SAP HANA
VDI
Local and Remote Recovery
Notes: Unified Computing Relationship with Data Center 3.0 Consolidation, Virtualization, Automation: A Systems Perspective
Within the Datacenter there are Four planes that exist, the Process Automation, Network, Compute, and Virtualization layers. These planes contain heterogeneous components and choices.
Unified computing is an architecture that transverses the planes and pre-integrates them into a solution that optimizes the intersection points.
We believe that the unique value that Cisco offers comes at the intersection of these platforms. The intersection of the three bubbles brings clarity and focus to data center virtualization.
At the Compute / Virtualization Intersection
  Three key areas to consider within virtualization: Memory, IO, and CPU. Depending on application performance any one of these will become the limiting factor to VM/Server ratios
    Memory – The Unified Computing solution has optimized memory – expanding the overall available memory to up to 384 gb per node
    IO optimization – increased IO including 10gb Unified Fabric – converging Ethernet and Fiber Channel traffic over a single cable
    CPU – utilizes the latest Intel chipset to expand performance
  The architecture optimizes all three areas allowing for more VM’s on a physical compute device
At the Virtualization / Network Intersection
  Optimization of V-Motion calls have been integrated with the network.
  Management of the network directly to the virtual machine – removing previous limitations where network administrators could only manage to the physical device port
  Improved auditing and traceability
At the Compute / Network Intersection:
  Wire-once low latency Unified Fabric – 10gb per link
  Ethernet and Fiber Channel
  Significantly reduced components, removing points of failure
All three platforms are enabled with Process Automation / data enablement
  The management within the Unified Computing systems has fully open API’s (XML and industry standard) to integrate with Business Service Management solutions
    Provisioning workflow
    Event Monitoring
    CMDB data feeds
  Pre-configured integration exists with key partners to speed time to deployment

## Slide 5: SAP Core Data Center Services
SAP Migration
  Landscape design (SAP for virtualized/unified x86)
  MAS for SAP
  SAP OS/DB migration
SAP HANA
  Custom assessment, modeling, data load, and analytics
  Appliance assembly/installation
  Rapid Deployment Solution (RDS) – Fixed
  Day 2 support - HANA Optimization / RMS
ITPA for SAP (CPO)
  System copy / system refresh
  Server/OS/App provisioning
  ITPA installation and configuration
DCSOE
  Operational Excellence
  Operations Service Lifecycle

## Slide 6: Cisco Domain TenSM Framework
Customer Interface
4
Organization • Governance • Process
10
Security • Compliance
9
Compute
Storage
Network
Infrastructure • Environmentals
1
Platform
7
PaaS
SaaS
Applications
8
Abstraction • Virtualization
2
IaaS
Automation • Orchestration
3
Service Catalog
5
6
Financials
Existing System Integrations
Notes: The Cisco Domain Ten framework covers the 10 major areas an organization must consider to successfully transform the data center into a more agile, cost-effective business resource.
Cisco Domain Ten covers the important aspects of infrastructure, virtualization and automation to help map your transformational journey, whether you want to take advantage of virtualization or want to move to cloud. And, in addition to technology considerations, it covers security, compliance, process and governance implications.

## Slide 7: SAP and Cisco Domain TenSM Framework
10
DCSOE
4
Cisco Cloud Portal PDI
3
ITPA for SAP PDI
9
Borderless Network PDI
8
SAP HANA Rapid Deployment Solutions
7
SAP OS/DB Migration Services
2
SAP Landscape Design
UCS Plan, Design, Implement for SAP
1

## Slide 8: Unified Migration Methodology Overview
4
Migration Phases
Design recommended cloud architecture
Assemble high-level migration plan
Develop cloud design and waved migration approach based on tiered SLA and critical requirements
Provide blueprint for target cloud infrastructure, and outline who should be involved for migration waves and phases
Develop detailed migration plan with expected sequence and timing
Define contingency plans and rollback procedures
Create test plans to verify functional application and cloud architecture
Plan allocation and procurement (if required) of data center resources
Provide ongoing post-go-live support to encourage successful transition to operations team
May consist of fully leveraged remote managed service or high-touch health check support
Data gathering and assessment
Analyze applications and database inventory, technical requirements, and complexity
Use industry standard tools to assess practical usage requirements of applications environment
Determine migration candidates and requirements, SLAs, target architecture, and applications dependency map
Discovery
3
2
1
Design and Validation
Production Execution
Post-Migration
Notes: Stage 1: This is the initial data gathering and assessment phase for the entire program. Cisco finds details around applications and database inventory, technical requirements, and complexity. For this detailed analysis, we use industry standard tools to accurately assess the practical utilization requirements of an applications environment. The objective is to determine the list of migration candidates, migration requirements, determine SLAs, target architecture, and dependency map of connected applications.
Stage 2: Building upon the Discovery phase, the Strategy phase is where we design the recommended cloud architecture and assemble the high-level migration plan. We develop a cloud design based on tiered SLA and criticality requirements for the environment and a waved migration approach that can be taken back to the business and application owners. This phase provides the blueprint for what target cloud infrastructure will need to be built and the roadmap for which teams and owners need to be involved for the migration’s waves and phases.
Stage 3: At this stage, a detailed migration plan with expected sequence of events and timings will be developed. Contingency plans and rollback procedures will be included in this environment. We also develop test plans for verification of a functional application and cloud architecture. Planned allocation and procurement (if required) of datacenter resources including infrastructure, licenses, tools and support are also addressed in this phase.
Stage 4: In this phase, ongoing post-go-live support will be provided to ensure a successful transition to the operations team. This may consist of fully leveraged remote managed service or high-touch health check support.

## Slide 9: Cisco Migration Methodology
Unified Migration Factory
Unified Optimization
Value Engineering
Migration Assessment Service (MAS)
Discovery
Design and Validation
Production Execution
Application Design for Unified Architecture
Deploy Unified Architecture
User Acceptance Testing
System Management Framework Integration
Post-Migration
Detailed Application Inventory and Analysis
Migration Transfer Map
Target Architecture Low-level Design Document
Detailed Migration Plan
Unified Landscape Analysis
Knowledge Transfer
Architectural BluePrint
Migration Complexity Rating
Proof of Concept
TCO/ROI Analysis
Next Steps
Scope and High-level Migration Plan
Business and IT Alignment
Assess and Develop plan for Third Party Integration
Functional and Non-functional Test Plans
Execute Migration (App, DB, Data & Code etc.)
Application Infrastructure Mapping
Collect and Review Architecture and Design Artifacts
Gather Performance Baseline
Migration Roadmap
Architecture and Design Support
Onsite/Remote Operational Support
3rd Party Infterface Inventory
Gather Business and Technical Requirements
Migration Approach, Method and Tools
Notes: Migration Approach, method and tools – proof migrations, QA and new performance baseline

## Slide 10
Cisco Landscape Design ›

## Slide 11: Architecture Overview
 | High Availability (intra-site) | Disaster Recovery (failover site)
Application Server | Central Service (MSQ+ENQ) | Service Profile Replication
Database Server | Oracle RAC | RMAN
Hypervisor | HA Cluster | Site Recovery Manager
Server | Hardware HA per Blade | Full UCSM Instance Recovery
Network | FCoE | LAN/SAN Design
Storage | MDS / SAN | EMC/NetApp Replication
VM
VM
ECC
CRM
Service Profile

## Slide 12: Architectural Business Value
Primary Site
App Server-1
App Server-2
App Server-3
DB Server-1
App Server-1
App Server-2
App Server-3
DB Server-1
App Server2
DB Server
failover
VM
VM
Capacity/Failover
  Standardized Architecture
  Simplification and Unification
  Reduced TCO (UCS x86 Platform)
Production
DR
VM
VM
VM
VM
VM
VM
App Server1
App Server2
DB Server
failover
VM
VM
VM
Performance/
Dev/Test/QA
Capabilities:
  High Availability
  Scalability
  Agility – Capacity on Demand
DR Site
  Shared Infrastructure (Dev/Test/QA/Production Simulation)

## Slide 13
Cisco Unified SAP Best Practices ›

## Slide 14: Foundation – Stateless Compute
Active
Inactive
Service Profile
Service Profile
Service Profile
Service Profile
Service Profile

## Slide 15: Local HA – Blade Failover
Server Array
Scanning for Errors
Error Found
Scanning for Available Blade
Blade Found
API
Service Profile Relocated
!
Service Profile
Notes: Leveraging Service Profiles and Stateless Compute, if we take a hard failure on any blade, we have the ability to migrate the service profile to any other blade within the chassis utilizing UCS manager and the API.

## Slide 16: Integrated VM Guest/Host Recovery
Notification of failing vSphere Host Server received by monitoring application
Instantiate Service Profile from vSphere Service Profile Template
Apply vSphere Service Profile to vSphere Capable Server in VM Cluster
Query status of vSphere Service Profile Association
Signal availability of vSphere Server to other applications
External Stimulus
Server Array XML API
Global Pool of Failover Blades
Notes: Capacity on Demand best practice for ESX hosts.
This allows for improved scalability or recovery, providing integrated software and hardware control for your virtual environments.
If you lose a physical host, you lose capacity. So we take a hardware failure, and VMware using failover cluster, or if it is spotted beforehand, we use Vmotion and migrate VMs to remaining available hosts. That keeps customers up and running, but operating at reduced capacity.
Next we take the service profile, or reboot a new one, so that there is another ESX host running from the pool. Once that host is up and running, we do a Vmotion live migration to the new host, returning us to capacity again within minutes. The underlying QoS, Security policies move as the host moves. So, the principle of pre-building or templatizing the environments can lessen concerns of recreating or losing these policies.
UCS Manager is a global manager of all UCS resources.
All users have read-access at a minimum.
For multi-tenancy, portals to each tenant’s resources would logically separate the resources, allowing each tenant to only see their resources.
The ORG1, ORG2 blocks in the server array can be logical or physical.
  ORGs could physically have ownership of the chassis and blades
  Or a logical separation can exist where the ORG has ownership of a set of compute resources.
Organizations are easily created via an XML API call.

## Slide 17: Environment Cloning
Dev/Test/Train/QA
SAP PROD
SAP System Copies
On-Demand Production Support System
On-Demand Training
SAN / NAS
SAN / NAS
Replication

## Slide 18: Unplanned Capacity on Demand
Inactive
Service Profile
Service Profile
Service Profile
Service Profile
Reserve - Node 4
App/Batch Server
DEV / TEST
App/Batch Server
App/Batch Server
App/Batch Server
XML API
SAP
!
Notes: Scripted or automated CoD / Ad Hoc

## Slide 19: Disaster Recovery
SITE B
Replication
SITE A
Production
Service Profiles
Dev/Test/QA
Service Profiles
Production
Service Profiles

## Slide 20
OS/DB Migration ›

## Slide 21: SAP OS/DB Migration – Project Overview
SAP Migration Check – Final Verification
Production Migration
SAP Migration Check – Analysis Session
Test Run Migration(s)
X 2
Target Architecture and System Readiness
Register Migration

## Slide 22: Sample Migration Program Timeline
M0
M1
M2
M3
M4
M5
M6
M7
M8
M9
M10
SolMan
SCM
HR
BW US
ECC US
PI Global
BW Global
ECC Global
WAVE
1
2
3

## Slide 23: Example Timeline for Single Landscape
SAP
Customer
Cisco
W0
W1
W2
W3
W4
W5
W6
W7
W8
W9
W10
Open Project
Schedule Migration Checks
Prepare
Migrate Check
Technical Tests
Integration Tests
UATs
FINAL CUTOVER
PRD
Migrate Check
Support and KT
Migrate
QA
Migrate
Development
Migrate Production
Optimization Techniques
Technical Tests
Integration Tests
UATs
GoLive
Initial test migration
Second test migration

## Slide 24: SAP OS/DB Migration Check
Validation and Verification of Migration Project with SAP
Remote Project Audit
Customer reports migration request in the form of a questionnaire
Questionnaire reflects the test and final run migration schedule
SAP checks whether requirements realistic and necessary precaution for smooth migration
SAP validates a technical consultant registered as OS/DB certified
SAP provides project audit report to the customer
Analysis Session – performed on source system
Takes place four to six weeks before migration of production performed on the source system
Report indicates whether hardware is sufficient and parameters configuration necessary
Verification Session – performed on source system
Occurs two to four weeks after migration of production
Checks SAP system on new OS and/or DB to verify assumptions from analysis session
Final report confirms configuration and makes recommendation for improvement

## Slide 25: SAP Migration Tools – OS/DB Migration
Migration preparation
Run SAPINST:
  Generate R3LOAD Control files (R3LDCTL)
  Compute size of database (R3SZCHK)
  Package and table splitter
  Generate R3LOAD export command files
  Export data to dump files (R3LOAD) with MIGMON and DISTMON
Request a migration key
Source System
Migration/data import preparation
Run SAPINST:
  Install SAP instance and database software
  Set a migration key
  Create database
  Import data from dump files with MIGMON and DISTMON
Import data from dump files (R3LOAD)
Post migration activities
Target System
R3load
Database
R3load
Database
FTP

## Slide 26: SAP OS/DB Migration Export and Import Parallel Setup Architecture
Source System (ECP)
Target System (ECP)
Host
CI+DB
MIGMON2
MIGMON
MIGMON1
HostA
HostB
HostC
HostD
Host
ASCS+PAS
DB
Export and Import Parallel:
Rest tables
Export and Import Parallel:
Big Tables with Cluster Tables – Part1
Export and Import Parallel:
Big Tables with Cluster Tables –Part2
NFS Read
NFS Read
NFS Read
Export
dump
Export
dump
Export
dump
MIGMON2
MIGMON
MIGMON1
Oracle DB
Oracle DB

## Slide 27
Migration Planning ›

## Slide 28: SAP on Unified Architecture –Case Study 1
UCS Accelerated Deployment (Cisco)
  Deploy UCS Platform
  Migrate existing VM workloads onto UCS
  *clarify specific VMs to migrate within (4 week deployment)
SAP Upgrade (Customer)
  ECC – ECC5 to ECC6-EHP6
  HR - ECC5* to ECC6-EHP6
SAP OS/DB Migration (Cisco)
  ECC - AIX 5.3/Oracle 10.2.0.4 to Suse 11sp2 Linux/Oracle 11.2.0.3
  HR – AIX 5.3/Oracle 10.2.0.4 to SUSE 11 sp2 Linux/Oracle 11.2.0.3
SAP New Installation and Phase-out
  XI/PI - Fresh install and transport existing enterprise repository
  GRC - Fresh install
Phase II
Phase I

## Slide 29: Migration Overview (Template Customer)
  Program planning (Exchange, VMFarm, SAP)
  Application dependency map – migration plan and waves
  SAP Infrastructure design and deployment (UCS, VMware, Storage)
Phase I – Planning and Infrastructure Deployment
  Production and non-production SAP OS/DB migration of application servers and database
  Oracle DB – AIX to Linux
Phase II – SAP OS/DB Migration from Legacy IBM and HP
  Program manage and plan migration with MLF application owners (Exchange, VMFarm)
  Migrate data for ~ 200 servers from Legacy to new SAN storage
  Install local/remote replication and configure SRDF for selected DR volumes
Phase III – Data Migration, Replication, and Non-SAP
  Finalize cutover design and migration plan
  Execute migration waves to new facility
Phase IV – Data Center Migration from DC1 to DC2
Year 1
Year 2

## Slide 30: Program Timeline
DC1 to DC2Cutover
SAP OS/DB
Migration
Data Migration VM Farm Exchange
2014
Year 1 Freeze
SAP Architecture Decision
DC1 to DC2 SAP Cutover
Array Decommission
2013
Q2
UCS Deployment (DC1 and DC2)
Migration Planning
SRDF Implementation
Wave I Migration
Wave II Migration
Storage Array Installation – (DC1 and DC2)
Storage Data Collection and Analysis
Q3
Q4
Q1
Q2
Data Migration
Application Dependency Mapping
VM Farm / Exchange
Wave III Migration
Planning and
Infrastructure
EHP6
Phase I
Phase II
Phase III
Phase IIII

## Slide 31: Phase II – Migration Strategy
Dev DC
Legacy
Target DC
DEV
QA
Prod
QA
DEV
Pre-Prod
Prod
QA
DEV
Pre-Prod
Prod
CRQ
SRQ
SMD
MGQ
TPQ
CRD
SRD
SMD
MGD
TPD
CRP
SRP
SMP
MGP
TPP
BIQ
BPQ
PIQ
EPQ
MJQ
BID
BPD
PID
EPD
MJD
BIX
BIP
BPP
PIP
EPP
MJP
ECQ
SCQ
APQ
ECD
SCD
APD
ECX
SCX
ECP
SCP
APP
Time
8/24/13
9/21/13
11/2/13
Dev DC to Target DC Migration
Full SAP Environment
After System Freeze 1/1/14
Wave I
Wave II
Wave III

## Slide 32: Wave I
W0
W1
W2
W3
W4
W5
W6
W7
W8
W9
W10
Open Project
Schedule Migrate Checks
Prepare
Migrate Check
Business Testing
UATs
Outage Window
Wave I: Go-Live
Migrate Check
Migrate
CRQ
Optimization Techniques
System Integration Tests
Production Simulation
Migrate
SRQ
Migrate
SMD
Migrate
MGQ
Migrate
TPQ
Migrate
CRQ
Migrate
SRQ
Migrate
SMD
Migrate
MGQ
Migrate
TPQ
Optimization Techniques
System Preparation
7/1/13
8/24/13 – 24 hour
Migrate
CRP
Migrate
SRP
Migrate
SMP
Migrate
MGP
Migrate
TPP
SAP
Customer
Cisco

## Slide 33: Migration Downtime Overview
Prepare Source and
Target System
Export Source Database
Dump Transfer
Go-Live
Import Target Database
Tests
Go / No-Go Decision
Export/Import
ECC = ~ 7-9 hrs
SCM = ~ 4-6 hrs
BW = ~ 8-10 hrs
Estimated export/import times
Post Migration Tasks – SGEN, Stats…
TOTAL SYSTEM DOWNTIME
Wave 1: 8/24/13 – request 24 hrs
Wave 2: 9/21/13 – request 36 hrs
Wave 3: 11/2/13 – request 36 hrs

## Slide 34: SAP Migration Team
Rajiv Thomas
Lead SAP Solutions Architect
18+ years specializing in SAP architectures and migration strategy
Jennifer Cooney
Engagement Manager
Program Management specialist focused on enterprise data center projects for SAP and cloud
Mark Juza
Lead Migration Consultant
8+ years of SAP experience, focused on OS/DB migration, HANA, and virtualized architectures
Jorg Wolters
SAP Performance Specialist
15+ years of SAP experience, focused on SAP migration and SAP analytics performance.
Frank Linker
Lead Migration Consultant
15+ years of SAP experience, focused on OS/DB migration for major hardware vendor CoE
Nisar Mohammed
Lead Migration Consultant
13+ years of SAP experience, focused on OS/DB migration for major systems integrators

## Slide 35
Case Studies ›

## Slide 36: SAP on Cisco UCS / Freeport McMoran
Challenge
Expand the company’s SAP landscape
Replace existing HP-UX implementation with a more open, scalable, flexible, and lower-cost Linux platform to achieve high performance, future-proofing, and easier operations
Solution
SAP on Cisco Unified Computing System (UCS) server platform deployed in customer’s main and disaster recovery data center
SAP OSDB Migration: HPUX to Linux
P2V best practice for SAP
VMware vSphere
Red Hat
Results
Accelerated SAP deployment and migration cycle
Simplified operations
Cost savings and greater efficiency
A future-proofed solution
Client Background
A leading international mining company headquartered in Phoenix, AZ with mining assets in North America, Indonesia, South America and Congo. FMI is a large scale producer of copper, gold, and molybdenum.
Client Benefits
Increased speed to value by decreasing testing window, accelerating system refreshes, and quickly standing up environments
Cost avoidance via flexible, scalable single platform
Lowered risk of data center move by using a lead private cloud reference architecture
Reduced lead time to restore SAP systems
Eased migration of environments due to virtualized architecture

## Slide 37: SAP on UCS / Monsanto
Challenge
Trigger for upgrade is data center running out of power and cooling
Substantial overhead for continuing to add more
Traditional servers
Compute Platform
Shift off Dell and other systems onto UCS
Migrated 180 VMs over to UCS
Using UCS B250 with 192GB memory
Large fraction of VMs running SAP applications
Results
Lowered physical server count from 180 down to 26 physical servers
$15K per server reduction (30% of system cost) by removing need for facilities to pull complex web of cables for every new server (traditionally 15 cables per server)
IT team can plug blades in and get them running themselves
Ability to provision UCS (vs. equipment itself) enables new types of management flexibility
Ability to Vmotion SAP VMs with 16-32 GB memory fast over 10GE fabric

## Slide 38: SAP on UCS / Scientific Atlanta
$3+ Billion
Using SAP for 15 years through 4 significant upgrades
SAP ERP ECC v6.0, XI (B2B/A2A), manufacturing, BI, PLM/Risk/Compliance, product enablement
3000 SAP users
ECC 6.0 upgrade/unicode conversion in 2008
Oracle 10G Database backend
SAP PRD Database size ~3TB
Well through migration from 5 HP-UX Itanium Servers to UCS
Current SAP landscape designed to support over 400 concurrent SAP users

## Slide 40: SAP Core Services
Data Center Services
  SAP landscape design
  SAP pre-production pilot for UCS(POC)
  SAP OS/DB migration
  SAP HANA – Custom analytics, appliance installation, RDS, ETL
IT Process Automation
  Knowledge transfer and deployment packages
  System copy use case implementation
Collaboration
  Business process automation for SAP
  Contact center integration
  Enterprise mobility solutions

## Slide 41: Cisco Migration Methodology - SAP
Migration Assessment Service*
Inception
Application Migration Strategy Blue Print
Elaboration
Construction
Application Service Level Requirement (SLR)
Deploy Unified Architecture
Custom Applications (Migration Factory)
System Management Framework Integration
Transition
Bare Metal vs. Hypervisor
Guidelines for OS Selection
Vertical vs. Horizontal Scalability
Unified SAP Design and Landscape Best Practices
SAP Landscape Design
RISC to UCS Workload Transfer Map
Target Architecture Low-level Design Document
Detailed Migration Plan
Onsite Operational Support
Mentoring and Knowledge Transfer
Review Solution Manager for SAP Inventory
SAP Landscape Design
SAP Sizing for Unified Architecture
Migration Complexity Rating
Unified SAP Architecture Best Practices
TCO/ROI Analysis
Next Steps
Verify Outage Windows, Testing Plans etc.
Determine Wave vs. Big Bang
High-level Migration Roadmap
Business and IT Alignment
Assess Integrations, Third Party, Printers, Bolt-ons
Functional and Non-functional Test Plans
SAP OS/DB Migration
Target Platform Strategy
Notes: Cisco’s portfolio of migration services is well thought out.
It is structured to cover the application migration lifecycle, yet it’s customizable to address specific challenges.
Cisco will lead the engagements. We have recruited significant talents from many leading companies with 10+ years of experience.
Our migration factory methodology is powered by off-shore partners who have long-established track records in handling these sorts of projects.
Our Joint Governance model helps deliver quality projects, on time.
Our methodology is focused on proactively identifying migration risks and addressing them methodically – to help avoid any surprises towards the end.